MedGuide AI — Implementation Blueprint

Days 2–10 · Single source of truth for the build phase · AB Talks 60-Day Claude AI Challenge Capstone

This document is the authoritative technical plan for building MedGuide AI, an agentic clinical research & lab-value validation assistant. Each day is self-contained: if you start a fresh AI conversation on any given day, paste in that day's section and the assistant should be able to continue building without re-deciding architecture. Do not change the locked stack (Groq, LangChain/LangGraph, Hugging Face embeddings, Chroma, Streamlit, GitHub, Streamlit Community Cloud) without updating this document first.

# Locked Technical Decisions (do not re-litigate)

- Language: Python 3.10+

- LLM: Groq API (model: llama-3.3-70b-versatile or current Groq-hosted Llama model — confirm available model name on Day 2)

- Orchestration: LangChain + LangGraph (StateGraph)

- Embeddings: sentence-transformers, model 'all-MiniLM-L6-v2' (runs locally, free, small, fast)

- Vector store: Chroma, embedded/local persistence (no external server)

- Frontend: Streamlit

- Hosting: Streamlit Community Cloud (free)

- Secrets: .env locally (python-dotenv) + Streamlit 'Secrets' in the cloud dashboard

- Version control: Git + GitHub (public repo)

- Project name / repo name: medguide-ai

DAY 2

Environment Setup, Git/GitHub, and Project Scaffolding

Time budget: 3–4 hours

🎯 Objective

Get Git and GitHub working from scratch, create the project repository, set up a clean Python project structure, install all core dependencies, and confirm the Groq API key works with a simple test call — with nothing else built yet.

📖 What I'll Learn

- What Git and GitHub are and how they relate (local version control vs. remote hosting)

- The basic Git workflow: init, add, commit, push

- How to structure a Python project for a multi-module AI app

- How to keep API keys out of source control using .env and .gitignore

🛠 Features to Build Today

- None yet (infra day) — but by end of day, running `python -c "import groq"` and a one-line Groq test script must both succeed.

📝 Step-by-Step Implementation Plan

Step 1 — Install Git (guided, manual step)

- Windows: download Git from git-scm.com, run the installer, accept defaults.

- Mac: open Terminal, type `git --version` — macOS will prompt to install Xcode Command Line Tools if missing; accept.

- Verify: run `git --version` in terminal — should print a version number. STOP and confirm with a screenshot before continuing.

Step 2 — Create a GitHub account (if not already done)

- Go to github.com → Sign up → verify email. STOP and confirm.

Step 3 — Configure Git identity locally

git config --global user.name "Nidhi Singh"

git config --global user.email "your-github-email@example.com"

- Verify with `git config --list` — should show both values. STOP and confirm.

Step 4 — Create the GitHub repository

- On github.com click the '+' icon (top right) → New repository.

- Repository name: medguide-ai

- Description: 'Agentic clinical research & lab validation assistant (LangGraph + RAG + Groq)'

- Set to Public (portfolio piece — recruiters need to see it).

- Check 'Add a README file'.

- Click Create repository. STOP and confirm with a screenshot of the created repo page.

Step 5 — Clone the repo locally

cd ~/Desktop   # or wherever you keep projects

git clone https://github.com/<your-username>/medguide-ai.git

cd medguide-ai

- Verify the folder now exists and contains README.md. STOP and confirm.

Step 6 — Create Python virtual environment

python -m venv venv

# Activate it:

# Mac/Linux:

source venv/bin/activate

# Windows:

venv\Scripts\activate

- Verify your terminal prompt now shows (venv) at the start. STOP and confirm.

Step 7 — Create the project folder structure

medguide-ai/

├── app.py                  # Streamlit entrypoint (built Day 7)

├── agent/

│   ├── __init__.py

│   ├── graph.py            # LangGraph agent (built Day 6)

│   ├── tools.py            # retriever + validator tools (Day 4-5)

│   └── prompts.py          # prompt templates (Day 6)

├── ingestion/

│   ├── __init__.py

│   └── build_index.py      # PDF -> chunks -> embeddings -> Chroma (Day 3-4)

├── data/

│   ├── raw_pdfs/           # source guideline/paper PDFs (Day 3)

│   ├── lab_reference.csv   # reference ranges (Day 5)

│   └── synthetic_labs.csv  # sample patient lab values (Day 5)

├── chroma_store/           # persisted vector DB (auto-generated, gitignored)

├── requirements.txt

├── .env                    # local secrets (gitignored)

├── .gitignore

├── README.md

└── tests/

└── __init__.py

- Create these folders/files now (empty is fine except requirements.txt, .gitignore, .env below).

Step 8 — Create requirements.txt

streamlit

langchain

langgraph

langchain-groq

langchain-community

langchain-huggingface

chromadb

sentence-transformers

pypdf

python-dotenv

pandas

- Install everything:

pip install -r requirements.txt

- This may take several minutes (sentence-transformers pulls in PyTorch). Let it finish. STOP and confirm no red error text at the end.

Step 9 — Create .gitignore

venv/

__pycache__/

.env

chroma_store/

*.pyc

.DS_Store

Step 10 — Create .env with your Groq key

GROQ_API_KEY=your_actual_groq_key_here

- Never commit this file — .gitignore already excludes it.

Step 11 — Test the Groq connection

- Create a throwaway file test_groq.py:

from dotenv import load_dotenv

import os

from groq import Groq

load_dotenv()

client = Groq(api_key=os.getenv("GROQ_API_KEY"))

response = client.chat.completions.create(

model="llama-3.3-70b-versatile",

messages=[{"role": "user", "content": "Say hello in one sentence."}]

)

print(response.choices[0].message.content)

- Add `groq` to requirements.txt and pip install it if the import fails.

- Run: `python test_groq.py` — should print a one-sentence greeting. STOP and confirm with a screenshot of the output.

- Delete test_groq.py once confirmed (or leave it — it's harmless).

Step 12 — First commit and push

git add .

git commit -m "Day 2: project scaffolding, env setup, Groq connection verified"

git push

- Refresh the GitHub repo page in your browser — you should see the new folders. STOP and confirm with a screenshot.

📂 Files/Folders Created Today

- Full folder structure above, requirements.txt, .gitignore, .env (local only), test_groq.py (temporary)

🔗 APIs/Libraries/Tools Integrated

- Git, GitHub, Python venv, Groq API (connection test only — not used in-app yet)

🧪 Testing Tasks

- `git --version` returns a version

- `(venv)` shows in terminal prompt

- `pip list` shows streamlit, langchain, langgraph, chromadb, sentence-transformers installed

- test_groq.py prints a real LLM response with no errors

- GitHub repo shows the pushed folder structure

🐞 Common Issues & Debugging Tips

- 'git: command not found' → Git wasn't installed correctly or terminal wasn't restarted after install — close and reopen terminal.

- `pip install` fails on sentence-transformers/torch → ensure you're using Python 3.10-3.12 (not 3.13, which can lack prebuilt wheels for some versions); retry with `pip install --upgrade pip` first.

- Groq call returns a model-not-found error → the exact model name changes over time; run `client.models.list()` (if supported) or check console.groq.com for the current available free model name and update it here and in agent/graph.py later.

- Push rejected ('fetch first') → run `git pull --rebase` then `git push` again.

✅ End-of-Day Checklist

- [ ] Git installed and configured

- [ ] GitHub repo 'medguide-ai' created (public) and cloned locally

- [ ] Virtual environment created and activated

- [ ] Full folder structure created

- [ ] requirements.txt installed with no errors

- [ ] .env created with working Groq key (confirmed via test script)

- [ ] .gitignore correctly excludes venv/, .env, chroma_store/

- [ ] First commit pushed to GitHub successfully

📸 Expected Project State / Screenshots to Capture

- Screenshot of terminal showing git --version and (venv) prompt

- Screenshot of GitHub repo page showing folder structure after push

- Screenshot of test_groq.py output (LLM response)

➡️ Handoff Notes for Day 3

- Environment is fully working: Python venv active, dependencies installed, Groq key confirmed working, GitHub repo live and synced.

- Day 3 will NOT redo any setup — it starts directly with sourcing and ingesting PDF documents into data/raw_pdfs/.

- If starting Day 3 in a fresh AI conversation, tell the assistant: 'Day 2 is complete — venv, repo, and Groq key are all working. Continue with Day 3: PDF sourcing and ingestion pipeline.'

DAY 3

Sourcing Documents & Building the Ingestion Pipeline

Time budget: 3–4 hours

🎯 Objective

Collect 3-5 real, public clinical guideline/research PDFs and build the ingestion script that loads a PDF, splits it into overlapping text chunks, and prepares it for embedding. By end of day, running the ingestion script should print clean chunk previews for every source PDF — no embeddings or Chroma yet, that's Day 4.

📖 What I'll Learn

- How real-world RAG pipelines load and preprocess PDF documents

- Why chunk size and overlap matter for retrieval quality

- How to structure ingestion as a reusable, re-runnable script rather than notebook one-offs

🛠 Features to Build Today

- PDF loader + text chunker (ingestion/build_index.py, Part 1 only — chunking, no embeddings yet)

- A populated data/raw_pdfs/ folder with 3-5 sourced documents

📝 Step-by-Step Implementation Plan

Step 1 — Source 3-5 public clinical PDFs

- Good free sources: WHO guideline PDFs (who.int/publications), CDC clinical guidance pages (cdc.gov), or open-access PubMed Central papers (ncbi.nlm.nih.gov/pmc — filter for 'Open Access').

- Pick ONE focused clinical topic so the Q&A demo feels coherent — e.g. 'Type 2 Diabetes management' or 'Hypertension guidelines'. Recommended: pick something you can also tie to lab-value validation (Day 5), e.g. diabetes (glucose, HbA1c) or cardiovascular risk (cholesterol, blood pressure) — this makes the Day 7 demo feel like one coherent story instead of two unrelated features.

- Download 3-5 PDFs (aim for 5-40 pages each — avoid 300-page documents on Day 3; you can add more later).

- Save them directly into data/raw_pdfs/, using clear filenames, e.g. who_diabetes_guideline_2024.pdf

- STOP and confirm: list the filenames you saved before continuing.

Step 2 — Install/confirm PDF + text-splitting libraries

pip install pypdf langchain-text-splitters

- Add pypdf and langchain-text-splitters to requirements.txt if not already listed.

Step 3 — Write ingestion/build_index.py (Part 1: load + chunk)

import os

from pypdf import PdfReader

from langchain_text_splitters import RecursiveCharacterTextSplitter

RAW_DIR = "data/raw_pdfs"

def load_pdf_text(filepath):

reader = PdfReader(filepath)

text = ""

for page in reader.pages:

page_text = page.extract_text() or ""

text += page_text + "\n"

return text

def load_all_documents():

documents = []  # list of {"source": filename, "text": full_text}

for filename in os.listdir(RAW_DIR):

if filename.lower().endswith(".pdf"):

path = os.path.join(RAW_DIR, filename)

text = load_pdf_text(path)

documents.append({"source": filename, "text": text})

print(f"Loaded {filename}: {len(text)} characters")

return documents

def chunk_documents(documents):

splitter = RecursiveCharacterTextSplitter(

chunk_size=1000,

chunk_overlap=150,

separators=["\n\n", "\n", ". ", " ", ""]

)

chunks = []  # list of {"source": filename, "chunk_id": i, "text": chunk_text}

for doc in documents:

splits = splitter.split_text(doc["text"])

for i, chunk_text in enumerate(splits):

chunks.append({"source": doc["source"], "chunk_id": i, "text": chunk_text})

return chunks

if __name__ == "__main__":

docs = load_all_documents()

chunks = chunk_documents(docs)

print(f"\nTotal chunks created: {len(chunks)}")

print("\n--- Sample chunk ---")

print(chunks[0]["source"], "| chunk", chunks[0]["chunk_id"])

print(chunks[0]["text"][:300])

Step 4 — Run and inspect

python ingestion/build_index.py

- Confirm each PDF prints a character count > 500 (if near 0, that PDF is likely scanned/image-based and extract_text() won't work on it — swap it for a text-based PDF).

- Confirm total chunk count is reasonable (roughly 20-150 chunks total for 3-5 documents of this size).

- STOP and confirm with a screenshot of the script output.

Step 5 — Commit and push

git add .

git commit -m "Day 3: PDF sourcing and chunking pipeline"

git push

📂 Files/Folders Created or Modified Today

- data/raw_pdfs/*.pdf (3-5 files)

- ingestion/build_index.py (load_pdf_text, load_all_documents, chunk_documents functions)

🔗 APIs/Libraries/Tools Integrated

- pypdf (PDF text extraction), langchain-text-splitters (RecursiveCharacterTextSplitter)

🧪 Testing Tasks

- Each PDF extracts non-trivial text (not empty/near-empty)

- Chunk count is non-zero and proportional to document length

- Spot-check 2-3 sample chunks read as coherent text, not garbled encoding

🐞 Common Issues & Debugging Tips

- Empty/near-empty extracted text → the PDF is scanned images, not real text. Replace it with a text-based PDF (most WHO/CDC/PMC PDFs are text-based).

- Garbled/broken characters → some PDFs use unusual encodings; try a different source PDF rather than debugging encoding edge cases (protects time budget).

- Chunks cut mid-sentence oddly → acceptable at this stage; chunk_overlap=150 mitigates context loss. Do not over-tune this today.

✅ End-of-Day Checklist

- [ ] 3-5 public clinical PDFs saved in data/raw_pdfs/

- [ ] ingestion/build_index.py loads all PDFs and prints character counts

- [ ] Chunking produces a reasonable number of clean chunks

- [ ] Committed and pushed to GitHub

📸 Expected Project State / Screenshots to Capture

- Screenshot of terminal output showing each PDF's character count and total chunk count

- Screenshot of data/raw_pdfs/ folder showing the saved PDFs

➡️ Handoff Notes for Day 4

- ingestion/build_index.py currently loads PDFs and produces a `chunks` list of dicts ({source, chunk_id, text}). Day 4 continues this exact file — it will NOT rewrite loading/chunking, only add embedding + Chroma storage on top of the existing chunk_documents() output.

- If starting Day 4 fresh: 'Day 3 complete — build_index.py loads and chunks N PDFs into a chunks list. Continue with Day 4: embed with Hugging Face and store in Chroma.'

DAY 4

Embeddings & Chroma Vector Store

Time budget: 3–4 hours

🎯 Objective

Extend build_index.py to embed every chunk using a free local Hugging Face embedding model and store them in a persisted Chroma vector store. By end of day, a standalone test query (e.g. 'What is the recommended HbA1c target?') should return relevant chunks with their source filenames.

📖 What I'll Learn

- How embeddings turn text into vectors for similarity search

- How Chroma stores and retrieves by vector similarity, with metadata (like source filename)

- How to persist a vector store to disk so it doesn't need to be rebuilt every run

🛠 Features to Build Today

- Embedding step added to ingestion/build_index.py

- Persisted Chroma vector store at chroma_store/

- A reusable get_retriever() function in agent/tools.py for later agent use

📝 Step-by-Step Implementation Plan

Step 1 — Install dependencies

pip install langchain-huggingface chromadb sentence-transformers

- First run will download the embedding model (~90MB) — this needs internet access and may take a minute.

Step 2 — Extend ingestion/build_index.py to embed + store

from langchain_huggingface import HuggingFaceEmbeddings

from langchain_community.vectorstores import Chroma

from langchain.schema import Document

CHROMA_DIR = "chroma_store"

EMBEDDING_MODEL = "sentence-transformers/all-MiniLM-L6-v2"

def build_vector_store(chunks):

embeddings = HuggingFaceEmbeddings(model_name=EMBEDDING_MODEL)

docs = [

Document(page_content=c["text"], metadata={"source": c["source"], "chunk_id": c["chunk_id"]})

for c in chunks

]

vectordb = Chroma.from_documents(

documents=docs,

embedding=embeddings,

persist_directory=CHROMA_DIR

)

print(f"Stored {len(docs)} chunks in Chroma at {CHROMA_DIR}")

return vectordb

if __name__ == "__main__":

docs = load_all_documents()

chunks = chunk_documents(docs)

print(f"Total chunks: {len(chunks)}")

vectordb = build_vector_store(chunks)

# Quick manual test

results = vectordb.similarity_search("What is the recommended target range?", k=3)

print("\n--- Test query results ---")

for r in results:

print(f"[{r.metadata['source']}] {r.page_content[:150]}")

Step 3 — Run the full ingestion + embedding + test query

python ingestion/build_index.py

- Confirm chroma_store/ folder is created and populated with files.

- Confirm the test query prints 2-3 chunks that are plausibly relevant, each tagged with its source filename.

- STOP and confirm with a screenshot of the test query output.

Step 4 — Create agent/tools.py with a reusable retriever function

from langchain_huggingface import HuggingFaceEmbeddings

from langchain_community.vectorstores import Chroma

CHROMA_DIR = "chroma_store"

EMBEDDING_MODEL = "sentence-transformers/all-MiniLM-L6-v2"

def get_retriever(k=4):

embeddings = HuggingFaceEmbeddings(model_name=EMBEDDING_MODEL)

vectordb = Chroma(persist_directory=CHROMA_DIR, embedding_function=embeddings)

return vectordb.as_retriever(search_kwargs={"k": k})

- This function is what the LangGraph agent will call on Day 6 — no changes needed to it later, just import and use.

Step 5 — Commit and push

git add .

git commit -m "Day 4: embeddings + Chroma vector store built and tested"

git push

- Note: chroma_store/ is gitignored (correct — it's regenerated by running build_index.py, not stored in git).

📂 Files/Folders Created or Modified Today

- ingestion/build_index.py (added build_vector_store function)

- agent/tools.py (new — get_retriever function)

- chroma_store/ (generated, not committed)

🔗 APIs/Libraries/Tools Integrated

- langchain-huggingface (HuggingFaceEmbeddings), chromadb / langchain_community.vectorstores.Chroma

🧪 Testing Tasks

- Run build_index.py end-to-end with zero errors

- Test query returns chunks that are topically relevant (manually judge - not exact match required)

- Re-run get_retriever() from a separate small script to confirm the persisted store loads correctly without re-embedding

🐞 Common Issues & Debugging Tips

- First run is slow → normal, it's downloading the embedding model once; subsequent runs are fast.

- 'No module named chromadb' → ensure venv is activated before pip install and before running the script.

- Test query returns irrelevant chunks → try a query phrase closer to language actually used in your PDFs (medical guideline phrasing, not casual phrasing).

- Re-running build_index.py duplicates chunks in Chroma → for v1.0 it's acceptable to delete the chroma_store/ folder and re-run when you change source PDFs; don't over-engineer de-duplication given the time budget.

✅ End-of-Day Checklist

- [ ] Embedding model downloads and runs successfully

- [ ] chroma_store/ persisted directory created with data

- [ ] Test similarity query returns relevant, source-tagged chunks

- [ ] agent/tools.py exposes a working get_retriever() function

- [ ] Committed and pushed (chroma_store/ correctly excluded)

📸 Expected Project State / Screenshots to Capture

- Screenshot of test query output showing relevant chunks with source names

- Screenshot of chroma_store/ folder existing with files inside

➡️ Handoff Notes for Day 5

- The RAG half of the product is functionally done: PDFs → chunks → embeddings → Chroma → retriever function. Day 5 shifts focus entirely to the OTHER feature: synthetic lab data + reference-range validation. It does not touch build_index.py or tools.py's retriever.

- If starting Day 5 fresh: 'Days 3-4 complete — Chroma vector store is built and get_retriever() works in agent/tools.py. Continue with Day 5: synthetic lab dataset and reference-range validator tool.'

DAY 5

Synthetic Lab Dataset & Reference-Range Validator

Time budget: 3–4 hours

🎯 Objective

Build the second core feature: a synthetic (fake, clearly-labeled) lab report dataset, a reference-range lookup table, and a validator function that flags out-of-range values with a plain-English explanation. By end of day, calling validate_labs() with sample values should correctly flag abnormal ones.

📖 What I'll Learn

- How to structure simple rule-based validation logic that an LLM agent can call as a 'tool'

- How to design synthetic data that's realistic enough to demo convincingly, without using any real patient data

- Why deterministic tools (validation) are paired with generative tools (RAG) inside one agent

🛠 Features to Build Today

- data/lab_reference.csv — reference ranges for 5-8 common lab tests

- data/synthetic_labs.csv — 5-10 fake sample 'patient' lab reports for demo use

- validate_labs() function in agent/tools.py

📝 Step-by-Step Implementation Plan

Step 1 — Choose lab tests that match your Day 3 document topic

- If your PDFs are about diabetes: use Fasting Glucose, HbA1c, LDL Cholesterol, HDL Cholesterol, Blood Pressure (Systolic), Triglycerides.

- If your PDFs are about hypertension/cardiovascular: use Blood Pressure (Systolic/Diastolic), LDL, HDL, Triglycerides, Resting Heart Rate.

- Pick 5-8 tests total — this keeps the demo tight and directly connects the two features into one coherent story.

Step 2 — Create data/lab_reference.csv

test_name,unit,low,high,notes

Fasting Glucose,mg/dL,70,99,Above 126 may indicate diabetes

HbA1c,%,4.0,5.6,Above 6.5 may indicate diabetes

LDL Cholesterol,mg/dL,0,99,Lower is generally better

HDL Cholesterol,mg/dL,40,60,Higher is generally better

Triglycerides,mg/dL,0,149,Above 150 is considered elevated

Systolic Blood Pressure,mmHg,90,120,Above 130 may indicate hypertension

- Adjust exact values/tests to match whatever your sourced guidelines actually discuss — this makes citations and validation feel connected.

Step 3 — Create data/synthetic_labs.csv (clearly fake sample patients)

patient_id,test_name,value

SYN-001,Fasting Glucose,132

SYN-001,HbA1c,7.1

SYN-001,LDL Cholesterol,145

SYN-002,Fasting Glucose,88

SYN-002,HbA1c,5.2

SYN-002,LDL Cholesterol,92

SYN-003,Systolic Blood Pressure,148

SYN-003,Triglycerides,210

- Use 'SYN-00X' patient IDs specifically so it's unambiguous in the UI that this is synthetic, not real patient data.

Step 4 — Add validate_labs() to agent/tools.py

import pandas as pd

REFERENCE_PATH = "data/lab_reference.csv"

def load_reference_table():

return pd.read_csv(REFERENCE_PATH)

def validate_labs(test_values: dict):

"""

test_values: dict like {"Fasting Glucose": 132, "HbA1c": 7.1}

Returns a list of dicts with validation results per test.

"""

ref = load_reference_table()

results = []

for test_name, value in test_values.items():

row = ref[ref["test_name"].str.lower() == test_name.lower()]

if row.empty:

results.append({

"test_name": test_name, "value": value, "status": "unknown_test",

"message": f"No reference range found for '{test_name}'."

})

continue

low, high = row.iloc[0]["low"], row.iloc[0]["high"]

unit = row.iloc[0]["unit"]

notes = row.iloc[0]["notes"]

if value < low:

status = "low"

message = f"{test_name} is {value} {unit}, below the normal range ({low}-{high}). {notes}"

elif value > high:

status = "high"

message = f"{test_name} is {value} {unit}, above the normal range ({low}-{high}). {notes}"

else:

status = "normal"

message = f"{test_name} is {value} {unit}, within the normal range ({low}-{high})."

results.append({"test_name": test_name, "value": value, "status": status, "message": message})

return results

if __name__ == "__main__":

sample = {"Fasting Glucose": 132, "HbA1c": 5.2, "LDL Cholesterol": 145}

for r in validate_labs(sample):

print(r["status"].upper(), "-", r["message"])

Step 5 — Test it

python agent/tools.py

- Confirm output correctly flags HIGH for glucose (132), NORMAL for HbA1c (5.2), HIGH for LDL (145).

- STOP and confirm with a screenshot of the output.

Step 6 — Commit and push

git add .

git commit -m "Day 5: synthetic lab dataset and reference-range validator tool"

git push

📂 Files/Folders Created or Modified Today

- data/lab_reference.csv (new)

- data/synthetic_labs.csv (new)

- agent/tools.py (added load_reference_table, validate_labs)

🔗 APIs/Libraries/Tools Integrated

- pandas (CSV loading and lookup)

🧪 Testing Tasks

- Values above the 'high' threshold return status 'high' with a correct message

- Values below 'low' return status 'low'

- Values within range return status 'normal'

- An unrecognized test name returns 'unknown_test' gracefully (no crash)

🐞 Common Issues & Debugging Tips

- CSV not found error → confirm you're running the script from the project root, not from inside agent/ (paths are relative to project root).

- Case-sensitivity mismatches on test names → the .str.lower() comparison handles this; keep it when the agent later passes test names from user text.

- Don't over-build this → no need for a database or admin UI for reference ranges; a CSV is the correct scope for v1.0.

✅ End-of-Day Checklist

- [ ] lab_reference.csv has 5-8 realistic tests with correct ranges

- [ ] synthetic_labs.csv has 3+ clearly-fake sample patients

- [ ] validate_labs() correctly flags high/low/normal/unknown cases

- [ ] Committed and pushed

📸 Expected Project State / Screenshots to Capture

- Screenshot of validate_labs() test output showing correct HIGH/NORMAL flags

➡️ Handoff Notes for Day 6

- Both core tools now exist independently: get_retriever() (Day 4) and validate_labs() (Day 5), both living in agent/tools.py. Day 6 wires these into a single LangGraph agent that decides which tool(s) to call based on the user's question.

- If starting Day 6 fresh: 'Days 3-5 complete — agent/tools.py has working get_retriever() and validate_labs() functions, both tested standalone. Continue with Day 6: build the LangGraph agent that orchestrates them.'

DAY 6

Building the LangGraph Agent

Time budget: 3–4 hours

🎯 Objective

Wire the retriever and validator tools into a single LangGraph agent with visible, distinct steps: understand the question → optionally search guidelines → optionally validate lab values → synthesize a final cited answer. By end of day, running the agent from the command line on a test question should print each step name as it executes, plus a final answer.

📖 What I'll Learn

- How to define an agent as an explicit state graph (nodes + edges) using LangGraph

- How conditional routing lets an agent decide which tool(s) to use based on the input

- How to keep agent state (question, retrieved docs, lab results, final answer) flowing cleanly between steps

🛠 Features to Build Today

- agent/prompts.py — prompt templates for routing and final synthesis

- agent/graph.py — the LangGraph StateGraph definition with nodes: classify_intent, search_guidelines, check_labs, synthesize_answer

📝 Step-by-Step Implementation Plan

Step 1 — Design the agent's state and flow (no code yet — confirm you understand this before writing it)

- State fields: question (str), needs_search (bool), needs_validation (bool), retrieved_chunks (list), lab_values (dict), lab_results (list), final_answer (str), steps_log (list of strings, for UI display later).

- Flow: classify_intent (decide which tools are needed) → conditionally run search_guidelines and/or check_labs → synthesize_answer (combine everything into one cited response).

Step 2 — Install langgraph if not already present

pip install langgraph langchain-groq

Step 3 — Create agent/prompts.py

ROUTER_PROMPT = """You are a routing assistant for a clinical AI system.

Given the user's question, decide:

1. Does it require searching medical guidelines/research? (true/false)

2. Does it mention or imply specific lab test values that need validation? (true/false)

Respond ONLY in this exact format, nothing else:

SEARCH: true/false

VALIDATE: true/false

User question: {question}

"""

SYNTHESIS_PROMPT = """You are MedGuide AI, a careful clinical research and lab-review assistant.

You must ONLY use the information provided below. If the guideline context doesn't

contain the answer, say so honestly rather than guessing. This is a research/demo tool,

not a diagnostic device -- never state a definitive diagnosis.

User question: {question}

Relevant guideline excerpts (cite the source filename when you use one):

{context}

Lab validation results (if any):

{lab_results}

Write a clear, well-organized answer. If you used guideline excerpts, cite the source

filename in parentheses. If lab results are present, summarize which values are

normal/high/low in plain English.

"""

Step 4 — Create agent/graph.py

import os, re

from dotenv import load_dotenv

from typing import TypedDict, List, Dict

from langgraph.graph import StateGraph, END

from langchain_groq import ChatGroq

from agent.tools import get_retriever, validate_labs

from agent.prompts import ROUTER_PROMPT, SYNTHESIS_PROMPT

load_dotenv()

llm = ChatGroq(model="llama-3.3-70b-versatile", api_key=os.getenv("GROQ_API_KEY"))

class AgentState(TypedDict):

question: str

lab_values: Dict[str, float]

needs_search: bool

needs_validation: bool

retrieved_chunks: List[str]

lab_results: List[dict]

final_answer: str

steps_log: List[str]

def classify_intent(state: AgentState):

prompt = ROUTER_PROMPT.format(question=state["question"])

response = llm.invoke(prompt).content

needs_search = "search: true" in response.lower()

needs_validation = "validate: true" in response.lower() or bool(state.get("lab_values"))

log = state.get("steps_log", []) + ["🧭 Classifying question..."]

return {**state, "needs_search": needs_search, "needs_validation": needs_validation, "steps_log": log}

def search_guidelines(state: AgentState):

retriever = get_retriever(k=4)

docs = retriever.invoke(state["question"])

chunks = [f"[{d.metadata['source']}] {d.page_content}" for d in docs]

log = state["steps_log"] + ["🔍 Searching clinical guidelines..."]

return {**state, "retrieved_chunks": chunks, "steps_log": log}

def check_labs(state: AgentState):

lab_values = state.get("lab_values") or {}

results = validate_labs(lab_values) if lab_values else []

log = state["steps_log"] + ["🧪 Checking lab values against reference ranges..."]

return {**state, "lab_results": results, "steps_log": log}

def synthesize_answer(state: AgentState):

context = "\n\n".join(state.get("retrieved_chunks", [])) or "No guideline search was needed."

lab_text = "\n".join([r["message"] for r in state.get("lab_results", [])]) or "No lab values were submitted."

prompt = SYNTHESIS_PROMPT.format(question=state["question"], context=context, lab_results=lab_text)

response = llm.invoke(prompt).content

log = state["steps_log"] + ["✍️ Synthesizing final answer..."]

return {**state, "final_answer": response, "steps_log": log}

def route_after_classify(state: AgentState):

if state["needs_search"] and state["needs_validation"]:

return "search_then_validate"

elif state["needs_search"]:

return "search_only"

elif state["needs_validation"]:

return "validate_only"

return "synthesize_only"

def build_graph():

graph = StateGraph(AgentState)

graph.add_node("classify_intent", classify_intent)

graph.add_node("search_guidelines", search_guidelines)

graph.add_node("check_labs", check_labs)

graph.add_node("synthesize_answer", synthesize_answer)

graph.set_entry_point("classify_intent")

def router(state):

decision = route_after_classify(state)

if decision == "search_then_validate":

return "search_guidelines"

elif decision == "search_only":

return "search_guidelines"

elif decision == "validate_only":

return "check_labs"

return "synthesize_answer"

graph.add_conditional_edges("classify_intent", router, {

"search_guidelines": "search_guidelines",

"check_labs": "check_labs",

"synthesize_answer": "synthesize_answer",

})

graph.add_conditional_edges("search_guidelines", lambda s: "check_labs" if s["needs_validation"] else "synthesize_answer", {

"check_labs": "check_labs", "synthesize_answer": "synthesize_answer",

})

graph.add_edge("check_labs", "synthesize_answer")

graph.add_edge("synthesize_answer", END)

return graph.compile()

if __name__ == "__main__":

app = build_graph()

result = app.invoke({

"question": "What is the target HbA1c for diabetes management, and is 7.1 too high?",

"lab_values": {"HbA1c": 7.1}

})

print("\n--- STEPS ---")

for step in result["steps_log"]:

print(step)

print("\n--- FINAL ANSWER ---")

print(result["final_answer"])

Step 5 — Run and test

python agent/graph.py

- Confirm the steps print in order and the final answer references both the guideline content AND the lab flag for HbA1c 7.1.

- Try a second test question with no lab values, e.g. just 'What lifestyle changes help manage blood pressure?' — confirm it skips check_labs appropriately.

- STOP and confirm with screenshots of both test runs.

Step 6 — Commit and push

git add .

git commit -m "Day 6: LangGraph agent with conditional routing between search and validation"

git push

📂 Files/Folders Created or Modified Today

- agent/prompts.py (new)

- agent/graph.py (new — AgentState, node functions, build_graph())

🔗 APIs/Libraries/Tools Integrated

- langgraph (StateGraph, conditional edges), langchain-groq (ChatGroq)

🧪 Testing Tasks

- Question with lab values routes through both search_guidelines and check_labs

- Question without lab values skips check_labs

- Question unrelated to guidelines still gets a reasonable answer (graceful, not a crash)

- steps_log always reflects the actual path taken (useful for Day 7 UI)

🐞 Common Issues & Debugging Tips

- Router LLM output doesn't match expected 'SEARCH: true/false' format → tighten the prompt, or add a simple fallback: if parsing fails, default both flags to true (safer than silently doing nothing).

- Import error on 'from agent.tools import ...' → run scripts from the project root, and ensure agent/__init__.py exists (empty file is fine) so it's a proper package.

- Groq rate-limit errors during testing → space out test runs; this is expected on a free tier with rapid iteration.

✅ End-of-Day Checklist

- [ ] agent/graph.py runs end-to-end from the command line

- [ ] Conditional routing correctly skips unneeded steps

- [ ] steps_log accurately reflects the path taken

- [ ] Final answer cites guideline sources and reflects lab validation when relevant

- [ ] Committed and pushed

📸 Expected Project State / Screenshots to Capture

- Screenshot of a full run with both search + validation triggered, showing steps_log and final answer

- Screenshot of a run with only search triggered (no lab values)

➡️ Handoff Notes for Day 7

- The agent is fully functional as a command-line/importable module: build_graph() returns a compiled LangGraph app; app.invoke({...}) runs it and returns steps_log + final_answer. Day 7 does NOT modify agent logic — it only builds a Streamlit UI (app.py) that calls this exact function and displays steps_log live and final_answer nicely.

- If starting Day 7 fresh: 'Days 3-6 complete — agent/graph.py has a working build_graph() function tested from the command line with both search and validation paths. Continue with Day 7: build the Streamlit UI on top of it.'

DAY 7

Streamlit UI — Chat Interface & Visible Agent Steps

Time budget: 3–4 hours

🎯 Objective

Build app.py: a clean Streamlit chat-style interface where a user types a question and/or enters lab values, watches the agent's steps appear live, and sees a final formatted answer. By end of day, `streamlit run app.py` should give a fully working local demo of the entire product.

📖 What I'll Learn

- How to build a chat-style UI in Streamlit using session state

- How to surface an agent's intermediate steps to a user in a readable way

- How to combine free-text input with structured form input (lab values) in one interface

🛠 Features to Build Today

- Chat-style question input and answer display

- Optional lab-value entry form (test name + value pairs)

- Live-updating step tracker while the agent runs

- Clear visual separation between cited guideline answer and lab validation results

📝 Step-by-Step Implementation Plan

Step 1 — Create app.py skeleton

import streamlit as st

from agent.graph import build_graph

st.set_page_config(page_title="MedGuide AI", page_icon="🩺", layout="centered")

@st.cache_resource

def load_agent():

return build_graph()

app = load_agent()

st.title("🩺 MedGuide AI")

st.caption("Agentic clinical research & lab-value validation assistant — demo/portfolio project, not a medical device.")

Step 2 — Add the input section (question + optional lab values)

st.subheader("Ask a question")

question = st.text_area("Your clinical/medical question", placeholder="e.g. What is the target HbA1c for diabetes management?")

st.subheader("Optional: enter lab values to validate")

st.caption("Uses synthetic/sample values only — never enter real patient data.")

lab_test_options = ["Fasting Glucose", "HbA1c", "LDL Cholesterol", "HDL Cholesterol", "Triglycerides", "Systolic Blood Pressure"]

col1, col2 = st.columns(2)

lab_values = {}

with col1:

selected_tests = st.multiselect("Select lab tests to check", lab_test_options)

with col2:

for test in selected_tests:

val = st.number_input(f"{test} value", key=test, step=0.1)

lab_values[test] = val

run_clicked = st.button("Ask MedGuide AI", type="primary")

Step 3 — Run the agent and show live steps

if run_clicked:

if not question.strip():

st.warning("Please enter a question first.")

else:

step_placeholder = st.empty()

with st.spinner("Working..."):

result = app.invoke({"question": question, "lab_values": lab_values})

with step_placeholder.container():

st.markdown("**Agent steps:**")

for step in result["steps_log"]:

st.write(step)

st.markdown("---")

st.subheader("Answer")

st.write(result["final_answer"])

if result.get("lab_results"):

st.subheader("Lab Validation Detail")

for r in result["lab_results"]:

icon = {"normal": "✅", "high": "⚠️", "low": "⚠️", "unknown_test": "❓"}.get(r["status"], "•")

st.write(f"{icon} {r['message']}")

if result.get("retrieved_chunks"):

with st.expander("Show retrieved guideline excerpts"):

for chunk in result["retrieved_chunks"]:

st.markdown(f"> {chunk}")

- Note: showing steps after the fact (not truly streamed mid-graph-execution) is the correct scope for v1.0 — true token/step streaming from LangGraph is a nice-to-have, not required. Do not spend today's budget building real-time streaming.

Step 4 — Add a sidebar with project context (portfolio polish)

with st.sidebar:

st.header("About MedGuide AI")

st.write("An agentic RAG assistant that answers clinical questions from ingested guidelines and validates lab values against reference ranges.")

st.write("Built with LangGraph, Groq, Chroma, and Hugging Face embeddings.")

st.markdown("[GitHub Repo](https://github.com/<your-username>/medguide-ai)")

st.caption("⚠️ Demo/portfolio project. Not a medical device. Uses public guidelines and synthetic lab data only.")

- Replace <your-username> with your actual GitHub username.

Step 5 — Run locally and test the full flow

streamlit run app.py

- Test 1: ask a guideline question with no lab values.

- Test 2: ask a question and select 2-3 lab tests with values that should trigger HIGH/LOW flags.

- Test 3: try an empty question (should show the warning, not crash).

- STOP and confirm with screenshots of all three test cases.

Step 6 — Commit and push

git add .

git commit -m "Day 7: Streamlit UI with chat input, lab form, and visible agent steps"

git push

📂 Files/Folders Created or Modified Today

- app.py (new — full Streamlit UI)

🔗 APIs/Libraries/Tools Integrated

- streamlit (text_area, multiselect, number_input, spinner, expander, sidebar)

🧪 Testing Tasks

- App launches with `streamlit run app.py` with no errors

- Question-only flow works end-to-end

- Question + lab values flow works end-to-end, correctly flagging abnormal values

- Empty question shows a graceful warning, not a crash

- Sidebar renders correctly with working GitHub link

🐞 Common Issues & Debugging Tips

- App reloads and re-runs the whole script on every interaction → this is normal Streamlit behavior; @st.cache_resource on load_agent() prevents re-loading the model/vector store every time.

- Long wait with no feedback → the spinner covers this; if it feels too long, confirm you're not accidentally rebuilding the Chroma store on every request (you shouldn't be — get_retriever() only loads the persisted store).

- multiselect + number_input keys colliding → each number_input needs a unique key, which the `key=test` pattern above already handles since test names are unique.

✅ End-of-Day Checklist

- [ ] Streamlit app runs locally without errors

- [ ] All three test flows (question-only, question+labs, empty input) work correctly

- [ ] Steps and final answer display clearly and readably

- [ ] Sidebar with project context and GitHub link added

- [ ] Committed and pushed

📸 Expected Project State / Screenshots to Capture

- Screenshot of the full app UI with a completed question+labs run showing steps, answer, and validation detail

- Screenshot of the sidebar

➡️ Handoff Notes for Day 8

- The full product works end-to-end locally: UI → agent → retriever/validator → answer. Day 8 does NOT add new features — it focuses entirely on testing edge cases, tightening prompts, and fixing bugs found through deliberate stress-testing.

- If starting Day 8 fresh: 'Day 7 complete — full Streamlit app works locally end-to-end with both RAG Q&A and lab validation. Continue with Day 8: structured testing and bug fixing, no new features.'

DAY 8

Testing, Edge Cases & Prompt Refinement

Time budget: 3–4 hours

🎯 Objective

Deliberately stress-test the whole app with edge cases and bad inputs, fix what breaks, and tighten the synthesis prompt so answers are consistently well-cited and honest about gaps. No new features today — only hardening what exists.

📖 What I'll Learn

- How to systematically test an LLM-powered app (not just 'happy path' testing)

- How small prompt changes measurably change output quality and reliability

- How to add defensive error handling around external API calls

🛠 Features to Build Today

- No new user-facing features — this is a hardening/QA day

- Defensive error handling around Groq calls, empty retrieval results, and malformed input

📝 Step-by-Step Implementation Plan

Step 1 — Build a test checklist and run through it manually

- Q1: A question clearly answerable from your guidelines → confirm citation is correct and relevant.

- Q2: A question NOT covered by your guidelines at all (e.g. unrelated medical topic) → confirm the agent says it doesn't have that information, rather than making something up.

- Q3: A question with vague/ambiguous phrasing → confirm the agent still gives a reasonable, non-crashing response.

- L1: Lab values all within normal range → confirm no false 'HIGH/LOW' flags.

- L2: Lab values clearly abnormal (very high/very low) → confirm correct flags and clear explanation.

- L3: A lab test not in your reference table → confirm 'unknown_test' handling works gracefully in the UI, not just the backend.

- E1: Submit with no internet / invalid Groq key temporarily (rename .env variable) → confirm the app shows a clear error message instead of a raw Python traceback.

Step 2 — Tighten the synthesis prompt based on what you observe

- If the agent invents citations: strengthen the instruction — add a line like 'If a claim is not clearly supported by the excerpts above, explicitly say the guidelines do not address this rather than guessing.'

- If answers are too long/rambling: add a line capping length, e.g. 'Keep your answer under 200 words unless the question requires more detail.'

Step 3 — Add basic error handling around the Groq call

# In agent/graph.py, wrap LLM calls defensively:

def safe_llm_call(prompt):

try:

return llm.invoke(prompt).content

except Exception as e:

return f"[Error contacting the AI model: {e}. Please try again in a moment.]"

- Replace direct llm.invoke(...).content calls in classify_intent and synthesize_answer with safe_llm_call(...) so a transient API error shows a readable message instead of crashing the whole app.

Step 4 — Add a friendly fallback in app.py for total failures

if run_clicked:

if not question.strip():

st.warning("Please enter a question first.")

else:

try:

with st.spinner("Working..."):

result = app.invoke({"question": question, "lab_values": lab_values})

except Exception as e:

st.error(f"Something went wrong: {e}. Please try again.")

st.stop()

# ... rest of display code as before

Step 5 — Re-run all 7 test cases (Q1-Q3, L1-L3, E1) after fixes

- Confirm each now behaves correctly. STOP and confirm with a short written summary of pass/fail for each case (screenshot optional but recommended for E1 and Q2).

Step 6 — Commit and push

git add .

git commit -m "Day 8: edge case testing, prompt tightening, defensive error handling"

git push

📂 Files/Folders Created or Modified Today

- agent/graph.py (safe_llm_call wrapper, tightened prompts)

- agent/prompts.py (refined SYNTHESIS_PROMPT wording)

- app.py (try/except around agent invocation)

🔗 APIs/Libraries/Tools Integrated

- No new libraries — pure hardening of existing integrations

🧪 Testing Tasks

- All 7 test cases (Q1-Q3, L1-L3, E1) pass

- No raw Python tracebacks are ever shown in the Streamlit UI

- Agent explicitly declines to answer when guidelines don't cover a topic, rather than hallucinating

🐞 Common Issues & Debugging Tips

- Agent still hallucinates occasionally despite prompt changes → this is a known LLM limitation; mitigate further by lowering temperature (ChatGroq(..., temperature=0.2)) for more conservative, less creative answers.

- Error handling swallows genuinely useful debug info → keep printing the real exception to your terminal (print(e)) even while showing a friendly message in the UI.

- Don't chase perfection today → the goal is 'no crashes, no confident hallucinations, no raw tracebacks' — not a perfectly worded answer every time. Protect tomorrow's deployment time.

✅ End-of-Day Checklist

- [ ] All 7 defined test cases pass

- [ ] safe_llm_call wrapper added and used everywhere the LLM is called

- [ ] Streamlit app shows friendly errors, never raw tracebacks

- [ ] Prompt refined to reduce hallucination risk

- [ ] Committed and pushed

📸 Expected Project State / Screenshots to Capture

- Screenshot of the agent correctly declining to answer an out-of-scope question (Q2)

- Screenshot of the friendly error message when the API key is temporarily broken (E1)

➡️ Handoff Notes for Day 9

- The app is now stable and tested locally. Nothing about the agent, tools, or UI logic should change on Day 9 — that day is pure deployment (GitHub push, Streamlit Cloud setup, secrets configuration, live testing).

- If starting Day 9 fresh: 'Day 8 complete — app tested against edge cases, error handling in place, all local tests pass. Continue with Day 9: deploy to Streamlit Community Cloud.'

DAY 9

Deployment to Streamlit Community Cloud

Time budget: 3–4 hours

🎯 Objective

Get MedGuide AI live on a public URL using Streamlit Community Cloud, with the Groq API key securely configured as a cloud secret (never committed to GitHub), and confirm the live version works end-to-end exactly like the local version.

📖 What I'll Learn

- How Streamlit Community Cloud deploys directly from a GitHub repo

- How to manage secrets safely in a cloud environment vs. locally

- How to debug a deployed app using cloud logs, not just local terminal output

🛠 Features to Build Today

- No new product features — deployment infrastructure only

- Live public URL for MedGuide AI

📝 Step-by-Step Implementation Plan

Step 1 — Double-check chroma_store/ will exist in the deployed environment

- IMPORTANT: chroma_store/ is currently gitignored, meaning it won't exist on a fresh cloud deployment unless you either (a) commit it, or (b) rebuild it on startup. For v1.0, the simplest reliable approach is: remove chroma_store/ from .gitignore and commit it directly, since it's small and this avoids re-running embeddings on every cloud restart.

Step 2 — Commit the vector store

# Edit .gitignore: remove the line "chroma_store/"

git add chroma_store/ .gitignore

git commit -m "Day 9: include persisted Chroma store for deployment"

git push

- STOP and confirm: check github.com/<your-username>/medguide-ai in the browser and confirm the chroma_store folder now appears in the repo.

Step 3 — Create a Streamlit Community Cloud account and connect GitHub

- Go to share.streamlit.io (Streamlit Community Cloud).

- Sign in / sign up using your GitHub account (this authorizes Streamlit to see your repos).

- STOP and confirm you've reached the Streamlit Cloud dashboard.

Step 4 — Deploy the app

- Click 'New app' (or equivalent button on the dashboard).

- Select repository: <your-username>/medguide-ai

- Branch: main

- Main file path: app.py

- Before clicking Deploy, click 'Advanced settings' to add secrets (next step) — if the option is deploy-first-then-configure in your version of the UI, that's fine too, just don't skip Step 5.

Step 5 — Add the Groq API key as a Streamlit secret

- In Advanced settings (or App settings → Secrets after deployment), add:

GROQ_API_KEY = "your_actual_groq_key_here"

- This is the cloud equivalent of your local .env file — it is NOT stored in GitHub, only in Streamlit's secret manager.

- IMPORTANT code change needed: your local code reads the key via os.getenv('GROQ_API_KEY') loaded from .env. On Streamlit Cloud, secrets are exposed via st.secrets. Update agent/graph.py to work in both environments:

import os

from dotenv import load_dotenv

load_dotenv()

try:

import streamlit as st

GROQ_API_KEY = st.secrets.get("GROQ_API_KEY", os.getenv("GROQ_API_KEY"))

except Exception:

GROQ_API_KEY = os.getenv("GROQ_API_KEY")

llm = ChatGroq(model="llama-3.3-70b-versatile", api_key=GROQ_API_KEY)

- Commit and push this change before or right after triggering deployment:

git add agent/graph.py

git commit -m "Day 9: support Streamlit secrets for Groq API key in cloud deployment"

git push

Step 6 — Click Deploy and watch the build logs

- Deployment will install requirements.txt fresh — this can take several minutes, especially for sentence-transformers/torch.

- Watch the logs panel for errors. STOP and confirm once the app shows 'Your app is live!' or equivalent, with a screenshot of the logs.

Step 7 — Test the live app exactly like Day 8's test cases

- Re-run Q1, Q2, L1, L2 from Day 8 against the LIVE url (not localhost).

- Confirm citations, validation flags, and error handling all behave the same as local.

- STOP and confirm with a screenshot of the live app URL bar + a working response.

Step 8 — Save your live URL

- Copy the public URL (format: https://<something>.streamlit.app) — you'll need it for the README (Day 10) and your resume/LinkedIn.

📂 Files/Folders Created or Modified Today

- .gitignore (chroma_store/ line removed)

- chroma_store/ (now committed to the repo)

- agent/graph.py (Streamlit secrets support added)

🔗 APIs/Libraries/Tools Integrated

- Streamlit Community Cloud, Streamlit Secrets manager

🧪 Testing Tasks

- Live app loads without build errors

- Live app answers a guideline question correctly with citation

- Live app correctly flags an abnormal lab value

- Live app handles an out-of-scope question gracefully

🐞 Common Issues & Debugging Tips

- Build fails on sentence-transformers/torch install → Streamlit Cloud has resource limits; if this happens, check the specific error in logs — it's often a memory limit during install, in which case pinning a lighter torch version (torch==2.2.0 CPU-only wheel) in requirements.txt can help.

- App loads but errors on first question → almost always the GROQ_API_KEY secret name mismatch; double check exact spelling in Streamlit's Secrets panel matches what graph.py reads.

- App is very slow on first load → normal 'cold start' behavior for free-tier hosting; mention this in the README so viewers aren't surprised.

- chroma_store push fails due to file size → unlikely at this scale (a few PDFs), but if it happens, reduce to 3 shorter source PDFs rather than debugging git LFS (out of scope for time budget).

✅ End-of-Day Checklist

- [ ] chroma_store/ committed and present in GitHub repo

- [ ] App deployed successfully on Streamlit Community Cloud

- [ ] Groq API key configured via Streamlit Secrets (not hardcoded, not in git)

- [ ] Live app tested against the same cases as Day 8, all passing

- [ ] Public URL saved for Day 10 README/pitch use

📸 Expected Project State / Screenshots to Capture

- Screenshot of the Streamlit Cloud dashboard showing the app as 'Running'

- Screenshot of the live public URL with a successful test question and answer

➡️ Handoff Notes for Day 10

- The product is live and fully functional at a public URL. Day 10 is polish and packaging only: README, architecture diagram, final screenshots, and confirming the pitch deck matches the finished product. No functional code changes are expected unless something is broken.

- If starting Day 10 fresh: 'Day 9 complete — app is live at [your URL] and fully tested. Continue with Day 10: final README, architecture diagram, polish, and launch checklist.'

DAY 10

Polish, README, and Launch

Time budget: 3–4 hours

🎯 Objective

Package the finished product for outside eyes: write a professional README, add an architecture explanation/diagram, take final polished screenshots, do one last full walkthrough test, and prepare to share the project publicly (LinkedIn, resume, GitHub profile).

📖 What I'll Learn

- How to write a README that makes a technical project immediately understandable to a recruiter or engineer skimming GitHub

- How to describe your own architecture clearly and concisely — a skill directly reusable in interviews

🛠 Features to Build Today

- No new product features — documentation, polish, and launch only

📝 Step-by-Step Implementation Plan

Step 1 — Write README.md

- Structure: Project title + one-line pitch, Live Demo link, Problem, Solution/Features, Architecture (with the diagram from Step 2), Tech Stack, How to Run Locally, Screenshots, What's Out of Scope (v1.0), About the Builder (2-3 lines connecting your ICMR background to this project — this is your strongest differentiator, use it).

- Keep it scannable: short paragraphs, bullet points, bold key terms. Recruiters skim READMEs in under a minute.

Step 2 — Create a simple architecture diagram

- A simple flow works well: User → Streamlit UI → LangGraph Agent → [Retriever/Chroma] + [Lab Validator] → Groq LLM → Cited Answer.

- You can build this as a simple diagram tool export (e.g. draw it in any free diagram tool you have access to, or describe it as an ASCII/text flow in the README if you prefer not to use another tool) — keep this to about 15-20 minutes; it does not need to be fancy.

Step 3 — Take final polished screenshots

- Main chat interface with a strong example question + answer + citations

- Lab validation example clearly showing a HIGH/LOW flag

- Sidebar showing project context

- Save these into a docs/screenshots/ folder and reference them in the README.

Step 4 — Full final walkthrough

- Open the live URL fresh (private/incognito browser window) and run through the full demo once, start to finish, as if you were a recruiter seeing it for the first time.

- Fix anything that feels confusing or rough — but only quick fixes; do not open new scope today.

Step 5 — Final commit and repo cleanup

git add .

git commit -m "Day 10: final README, architecture explanation, screenshots, launch polish"

git push

- Double-check the GitHub repo's About section (gear icon next to repo name) has a short description and, if supported, the live app URL added as the repo 'website' link.

Step 6 — Prepare your launch/share moment

- Update your resume's Claude AI Challenge bullet to reflect the finished capstone if you'd like (recall this was flagged back on Day 1).

- Consider a short LinkedIn post: what you built, the live link, the GitHub link, and the ICMR-to-AI-engineer throughline — this project's real story is a strong hook.

- This step is optional and entirely your call on timing/wording — I'm not drafting or posting anything on your behalf without you asking.

📂 Files/Folders Created or Modified Today

- README.md (new, comprehensive)

- docs/screenshots/ (new folder with final screenshots)

- Optional: docs/architecture.png or an ASCII diagram inside README.md

🔗 APIs/Libraries/Tools Integrated

- None new — documentation and GitHub repo settings only

🧪 Testing Tasks

- Fresh incognito run-through of the live app start to finish with no errors

- README renders correctly on GitHub (check formatting in the browser, not just locally)

- All links in the README (live demo, GitHub) work correctly

🐞 Common Issues & Debugging Tips

- Markdown not rendering as expected on GitHub → GitHub's markdown flavor is slightly different from some editors; preview directly on github.com before finalizing.

- Screenshot images not showing in README → confirm relative paths match the actual repo folder structure (e.g. docs/screenshots/demo1.png) and that the images were actually committed (git status before committing).

- Temptation to add 'just one more feature' → resist it; v1.0 scope was locked on Day 1 specifically to protect this day for polish, not new engineering risk.

✅ End-of-Day Checklist (Capstone Complete)

- [ ] README.md is complete, clear, and renders correctly on GitHub

- [ ] Architecture explanation/diagram included

- [ ] Final screenshots captured and embedded

- [ ] Full incognito walkthrough of the live app passes with no errors

- [ ] GitHub repo 'About' section has description + live link

- [ ] Live public URL confirmed working one final time

- [ ] PRD, Blueprint, and Pitch Deck all reflect the finished product accurately

📸 Expected Project State / Screenshots to Capture

- Screenshot of the rendered README.md on github.com

- Screenshot of the final live app during the incognito walkthrough

➡️ Handoff Notes (Post-Capstone / Maintenance)

- The capstone's SDLC is complete: Requirements → Design → Setup → Implementation → Testing → Deployment. What follows is Maintenance: monitor the live app occasionally (Streamlit Cloud free tier apps can sleep after inactivity and need a manual 'wake' click — this is normal and worth noting to anyone you send the link to).

- Natural next steps if you continue past Day 10 (not required for v1.0): add more source documents, add LangSmith tracing (already a resume skill) for observability, or add a second domain-specific agent tool.